Overall: Begin coding and look into communication system architecture (diagram of how components will work/contribute)

Week 1: Researching week

Communication system architecture: Andrei, Aarav

Begin researching how to create a diagram for communication system architecture (what program to use, look into what systems we will need to )

Coding: Arnav, Christopher

Gather all the information we’ll need (what coding language, what programs, what devices need coding) and begin conceptualizing the general idea of how the codes will work for each component

Week 2: Regrouping week

This week is to update each team on what the other has learned and their future plans, and give potential suggestions to look into or do

At the subteam/general meeting: both teams will discuss what they have found and decide if we need to make any changes to the team structure and discuss ideas on what the other subteam could look into or do better

Communication system architecture: Andrei, Aarav

Begin designing the first couple diagrams, making them as descriptive as possible and double checking with subteams to ensure we capture their concept well and explaining their thought process on how the different components will work. Try to at least have a general idea down for each diagram.

Coding: Arnav, Christopher

Begin creating code based on how the components should theoretically work (if components aren't here yet) and make sure code is easy to understand so that it is (hopefully) easy to change/fix if something does go wrong once the parts do get here

Week 3: Continue work week

Communication system architecture: Andrei, Aarav

Try to have the majority of diagrams done by this week, having detailed explanations for the general different systems.

Coding: Arnav, Christopher

Have the basic ideas for the code of all the parts done by this week with at the very least the exact way that each code should work with a theoretical code alongside it.

Week 4: Completion week

Hopefully we have all of the parts we need by this week

Coding: Arnav, Christopher, Andrei, Aarav

Have team regroup this week to shift focus onto coding and ensuring the code works with the raspberry Pi and the gathered components