Week of 2/8

- CDR

  - Use suggestions to add/change testing procedures

  - Begin buying ROV parts

    - Diamond Dynamics Thruster (1) Arrives Thurs 2/12

      - Final Dimensions of the thruster will be updated for accuracy and modeling

Week of 2/15

Most people have tests :(

Final model for ROV will be completed on Sunday.

  - Simulations and updates/changes to the ROV should be completed by Thursday 2/19 (Date may be flexible due to testing)

  - ROV Chassis will be printed the following Sunday 2/22

Simulations:

- Pressure distribution on surface of the float, modeling stress and strain at the joints

  - Done through ansys (Joe + Lauren)

- Make suggestions on changes to ROV chassis

  - Intake/Exhaust Holes for Better Performance

Calculations:

- Center of Buoyancy Calculations

- Center of Mass Calculations