## Slide 1: GNC
Braden Batesole, Arun Vaithianathan, Mihika Varshney

## Slide 2
Meeting 1: 5/28/25 Author: Mihika Varshney
Present Agenda:
Introduce main ideas that are part of GNC
  Look at Simulink.
  Go over what software is needed
Future Agenda:
Future research on what parts are needed, and in using the software. Also look into competition guidelines
  Everyone, by next subteam meeting
Important decisions made during the meeting
Start learning about software, LabVIEW
C++Weekly meetings every Wednesday at 6:00 pm

## Slide 3
Meeting 2: 6/4/25 Author: Mihika Varshney
Present Agenda:
Fix issues with installing LabVIEW
  Overall issues with activating and installing it on computer
Go over any research done
  Continue going over past teams reports
Future Agenda:
Continue research on past teams in terms of their role in terms of GNC
  Everyone, by next subteam meeting
Important decisions made during the meeting
Aim to have LabVIEW installed before next team meeting

## Slide 4
Meeting 3: 6/12/25 Author: Mihika Varshney
Present Agenda:
Discuss NEEDS goals, looking through competition guidelines, what we need to research, look at interaction and control portions of a robot
Looked at competition videos, discussed adding autonomous parts to our vehicle
Looked at points rubric and saw which areas would provide more points
Future Agenda:
Finish adding requirements into the requirements doc
  Everyone, by next subteam meeting
Important decisions made during the meeting
Each person have sent in a few goals ideas for the Needs document
Looked at competition rules and point rubric

## Slide 5
Meeting 4: 7/9/25 Author: Mihika Varshney
Present Agenda:
Discuss Requirements; look through the manual and other resources to form requirements
Ensure LabVIEW gets installed for everyone.
Future Agenda:
Finish up requirements
Continue competition research
Continue looking through competition manual
Important decisions made during the meeting
Meet again to finish the requirements
Finish rationale and citations for the rest of the requirements
Find and add numerical values to any requirements that lack numbers.

## Slide 6
Meeting 4: 7/13/25 Author: Mihika Varshney Alejandro Laverde Arun Vaithianathan
Present Agenda:
Finish rationale and citations for the rest of the requirements
Find and add numerical values to any requirements that lack numbers.
Look over BlueOS and see its functionality
  Look at different BlueOS features
  Consider using this over LabVIEW
  Consider testing on a rasp 4/5 for better results
  Consider switching team from C++ to Python
Future Agenda:
Finish citations
Continue research over BlueOS
Ask questions regarding getting a rasp 4/5 and how to go about citations in general meeting
Also ask about reimbursement to start early testing
Consider thrusters BLDC/brushed
Important decisions made during the meeting
Start communication with C&C to fully transition towards using BlueOS and not LabVIEW
Start becoming more familiar with BlueOS, it looks like a very good choice
Continue Research

## Slide 7
Meeting 5: 8/10/25 Author: Mihika Varshney
Present Agenda:
Review requirements
Go over requirements for the 50 ideas assignment
Add any more ideas to mind map
Discuss plan for getting it done before the deadline
Future Agenda:
Finalize 50 ideas
Start formulating it into a finalized mindmap - google drawing
Important decisions made during the meeting
Keep requirements less solution oriented, and find ways to maybe incorporate ideas from them into our 50 ideas assignment
Keep adding ideas to the planning document
In the next meeting or so will begin creating it into the final map

## Slide 8
Meeting 6: 9/23/25 Author: Mihika Varshney
Present Agenda:
Discuss past full team meeting agenda
Discuss decision matrix
Future Agenda:
Have trade studies completed soon
Important decisions made during the meeting
Use research done during the summer to complete the matrice
split up tasks between team to get matrice done

## Slide 9
Meeting 6: 10/22/25 Author: Mihika Varshney
Present Agenda:
Discuss trade studies
Go over what is needed for presentation
Go over permission task
Delegate slides
Future Agenda:
Have trade studies completed soon
Update meeting presentation with trade studies each member completed
Important decisions made during the meeting
Go through permission document and note take on tasks for GNC
Look through potential ways to transmit data from the float to the ROV

## Slide 10
Meeting 7: 01/05/2026 Author: Arun Vaithianathan
Present Agenda:
Complete the communications diagram for the bluetooth packet understanding of how the float will work
Decide whether an additional sensor will be needed for the float for ice detection, review the rulebook
Read the rulebook in depth and write down any relevant information and questions in an organized format and how it is relevant to GNC
Future Agenda:
Review BOM for GNC Part (currently is up to date)
Need to discuss the use of a capacitor in the float with EPS as to help prevent brownouts for the MCU used in the float.
Important decisions made during the meeting
Bluetooth will be used instead of LoRa for comms for the float
After speaking with C&C, we will be using a laptop for the controls station
After speaking with EPS, we will be using a Pico W to stay cautious about power limits on the float and have quick reboots in the event of a brownout from the battery

## Slide 11
Meeting 8: 01/14/2026 Author: Mihika Varshney
Present Agenda:
Complete the communications diagram for the bluetooth packet understanding of how the float will work
Create plan for creating the software design document for completing tasks 1-4
Read the rulebook in depth and write down any relevant information and questions in an organized format and how it is relevant to GNC
Future Agenda:
Work through the Verification Matrix
Create to-do for creating the software design document
PDR Things: Risk mitigation
Important decisions made during the meeting
Read through new manual and fix up the requirements per GNC’s responsibilities, have those mostly finalized
Work through the Verification Matrix starting from Task 3
Talk with F&P and TMS regarding creating a buoyant ROV
Start working on the Software Design Document