# Project Plan - GNC Subteam

## Goals: 3-Week Summer Sprint

Objective: Finalize GNC software configurations, validate remaining control systems in simulation, validate servo control architecture, and refine the photogrammetry pipeline for future hardware integration.

| Goal | Measureables | Deliverables |
| --- | --- | --- |
| 1. Configure & Simulate 6-DoF Vehicle | Successful loading of custom 6-DoF frame configuration into ArduSub/BlueOS; successful execution of control algorithms in SITL. | Custom frame configuration file; Validated simulation environment; Updated control architecture documentation. |
| 2. Validate Servo Control Architecture | Successful actuation of test servos via BlueOS/MAVLink; minimal latency and precise positional control achieved. | Code repository with servo control scripts; Test report documenting response times and precision metrics. |
| 3. Refine Photogrammetry Pipeline | Continuous processing of RTSP video stream into 3D models with minimal error and dropped frames. | Updated Python application code; Documentation of the RSTP-to-3D pipeline and performance metrics. |

## Required Softwares:

| Software/Tool | Purpose | Members | Resources/Links |
| --- | --- | --- | --- |
| BlueOS | Core ROV operating system and communication. | All GNC Members | BlueOS Documentation |
| Python | Custom application development (Photogrammetry, Control Scripts). | All GNC Members | Python.org |
| MAVLink / pymavlink | Communication protocol between GNC software and hardware. | [Specific Members] | MAVLink Developer Guide |
| ArduSub (SITL) | Software In The Loop simulation for testing control algorithms and custom frame configurations. | [Specific Members] | ArduSub SITL Guide |
| GitHub | Version control and task management. | All GNC Members | TAMU-MateROV Repo |

## Training Plan:

- Custom Frame Configuration in ArduSub: Members will review ArduSub documentation on creating and compiling custom motor matrices for non-standard frame geometries.

- BlueOS & MAVLink Fundamentals: All new or junior members will complete a tutorial on sending basic MAVLink commands via Python to a simulated BlueOS instance.

- Photogrammetry Pipeline Review: A walkthrough session (async or recorded) detailing the custom Python app structure and the RTSP video ingestion process.

Practice Projects:

- Project 1 (Simulation): Create a basic, alternative motor matrix (e.g., a simple 4-thruster setup) and load it into SITL to understand the configuration pipeline.

- Project 2 (MAVLink): Write a Python script to send a basic heartbeat message via MAVLink and read simulated IMU data from the SITL environment.

- Project 3 (Photogrammetry): Modify the existing photogrammetry app to include error logging if the RTSP stream drops or experiences high latency.

## Documentation:

- [GNC Summer Progress Tracker](Link to shared sheet or Notion): Weekly updates on individual task progress.

- [6-DoF Configuration Guide](Link to doc): Step-by-step instructions for defining and loading the custom motor matrix into ArduSub.

- [Servo Testing Log](Link to doc): Documenting configurations, test results, and issues encountered during servo validation.

- [Photogrammetry App Readme](Link to GitHub Readme): Detailed usage instructions and architecture overview of the custom Python app.

## Timeline:

All tasks are assigned and tracked via GitHub Issues on the main repository.

- Week 1 (Dates): Set up SITL environments, begin 6-DoF frame configuration in ArduSub, define servo testing protocols.

- Week 2 (Dates): Load 6-DoF config into SITL and begin simulated flights; execute servo testing (async).

- Week 3 (Dates): Finalize photogrammetry app refinements, compile servo test reports, update overarching GNC documentation with 6-DoF simulation results.

GitHub Repository: https://github.com/3lover/TAMU-MateROV